# RMSD: Group Meeting

## Date:

* 29th October 2020

## Sprint:

* Sprint One: Planning

## Attendees:

* Dom Sleightholme (Scrum Master)
* Ross Doran (Product Owner)
* Samuel Rowsell (Design Lead)

## Meeting Description:

* Discussed Team Pitch and Information needed
* Planned our first sprint with tasks for each member of the team
* Began work on our first mini game

## Targets for Next Meeting:

* Complete Team Pitch (Everyone)
* Draft Concept Designs (Dom and Sam)
* Research Co-op in Unity (Martin)

# RMSD: Group Meeting

## Date:

* 3rd November 2020

## Sprint:

* Sprint One: Planning

## Attendees:

* Dom Sleightholme (Scrum Master)
* Ross Doran (Product Owner)
* Samuel Rowsell (Design Lead)
* Martin McKenna (Technical Lead)

## Meeting Description:

* Reviewed Feedback from Team Pitch
* Discussed the draft Concept Designs
* Discussed the Co-op structure we are planning

## Targets for Next Meeting:

* Movement Set up for Mini Game 1 (Dom)
* Draft more Concept Designs (Dom and Sam)
* Design Company Logo (Sam)

# RMSD: Group Meeting

## Date:

* 5th November 2020

## Sprint:

* Sprint One: Planning

## Attendees:

* Dom Sleightholme (Scrum Master)
* Ross Doran (Product Owner)
* Samuel Rowsell (Design Lead)
* Martin McKenna (Technical Lead)

## Meeting Description:

* Discussed Ideas on Website with Paul
* Discussed the Company Logo and Website Design
* Looked into better Project Structure

## Targets for Next Meeting:

* Complete Movement Set up for Mini Game 1 (Dom)
* Start Development of Website (Ross)
* Plan the Scoring for Mini Game 1 (Martin)