|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Member | Priority | Start Date | End Date |
| Prepare Team Pitch | Everyone | High | 29/10/20 | 3/11/20 |
| Draft Concept Designs of Characters | Sam | Medium | 29/10/20 | 3/11/20 |
| Plan Technical Design of Co-op | Dom | Medium | 29/10/20 | 5/11/20 |
| Complete the GDD | Ross | High | 29/10/20 | 12/11/20 |
| Developing Game Website | Ross | Medium | 29/10/20 | 11/11/20 |
| Creation of 3D Models | Sam | Medium | 29/10/20 | 12/11/20 |
| Implement Mini Game 1 Movement | Dom | Medium | 6/11/20 | 8/11/20 |
| Mini Game 1 Scoring Set Up | Martin | Medium | 29/10/20 | 11/11/20 |
| Design Level Design on draft | Sam | Medium | 29/10/20 | 5/11/20 |
| Plan Sound Design | Sam and Martin | Low | 29/10/20 | 11/11/20 |
| UI designs on Draft | Dom | Medium | 6/11/20 | 11/11/20 |
| Local Co-op Coding Set Up | Martin | Medium | 2/11/20 | 11/11/20 |