**COMP3000: Computing Project**

**RMSD**

**Dom Sleightholme, Sam Rowsell, Martin McKenna, Ross Doran**

**Sprint Three: Hungry Hippos**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Member | Priority | Start Date | End Date |
| Set Up Final Report | Dom | High | 25/11/20 | 29/11/20 |
| Main Menu Development | Dom, Martin | Medium | 25/11/20 | 30/11/20 |
| Animated Backgrounds | Dom | Medium | 1/12/20 | 3/12/20 |
| Website Development | Ross | High | 25/11/20 | 3/12/20 |
| Usability Testing Prep | Everyone | High | 25/11/20 | 30/11/20 |
| Carry on Game Design Document (GDD) | Ross, Sam | High | 4/12/20 | 8/12/20 |
| Sound Design | Sam, Martin | Low | 1/12/20 | 8/12/20 |
| Hungry Hippos Game | Martin, Ross | Medium | 26/11/20 | 5/12/20 |
| Plan Third Game | Everyone | Medium | 6/12/20 | 8/12/20 |