**COMP3000: Computing Project**

**RMSD**

**Dom Sleightholme, Sam Rowsell, Martin McKenna, Ross Doran**

**Sprint Four: Christmas Break**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Member | Priority | Start Date | End Date |
| Bug Testing Hungry Hippos | Everyone | High | 9/12/20 | 16/12/20 |
| New Local Co-op Set Up In Bumper Cars | Everyone | High | 9/12/20 | 16/12/20 |
| New Local Co-op in Hungry Hippos | Everyone | High | 17/12/20 | 22/12/20 |
| Implement Models In Bumper Cars | Martin | Low | 11/12/20 | 15/12/20 |
| Website Development | Ross, Sam | High | 11/12/20 | 15/12/20 |
| Third Game Development | Sam, Dom, Ross | Medium | 16/12/20 | 20/12/20 |
| Technical Design Document | Ross, Dom | High | 16/12/20 | 22/12/20 |
| Report: MVP, MVE, MAP | Ross | Medium | 16/12/20 | 22/12/20 |
| Report: SWOT | Dom | Medium | 20/12/20 | 22/12/20 |
| Report: Implementation | Everyone | High | 15/12/20 | 22/12/20 |
| Sound Design | Sam, Martin | Low | 9/12/20 | 20/12/20 |
| Itch.Io Page Development | Dom, Sam | Medium | 20/12/20 | 22/12/20 |