**COMP3000: Computing Project**

**RMSD**

**Dom Sleightholme, Sam Rowsell, Martin McKenna, Ross Doran**

**Sprint Six: Final Development**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Task | Member | Priority | Start Date | End Date |
| Complete Multiplayer Features | Dom | High | 6/1/21 | 9/1/21 |
| Implement Sounds in Game | Sam, Martin | Medium | 6/1/21 | 11/1/21 |
| Complete Multiplayer in Mini Games | Dom | High | 10/1/21 | 19/1/21 |
| Report: Feedback | Ross | Medium | 6/1/21 | 8/1/21 |
| Complete Itch.io | Sam, Dom | Medium | 6/1/21 | 19/1/21 |
| Complete Website | Ross, Sam | High | 6/1/21 | 15/1/21 |
| Report: Recorded Meetings | Dom | Medium | 10/1/21 | 13/1/21 |
| Clean Code | Martin | Medium | 14/1/21 | 17/1/21 |
| Fix any bug issues | Everyone | High | 14/1/21 | 16/1/21 |
| Get Final User Feedback | Everyone | High | 17/1/21 | 19/1/21 |